IMPLEMENTATION PROPOSAL

Credit Card Fraud Detection System | Phase 3 Report

# 1. System Architecture

## 1.1 High-Level Architecture

The proposed system follows a layered microservices architecture designed for scalability, reliability, and maintainability. Below is the component breakdown:

DATA LAYER → PROCESSING LAYER → ML LAYER → API LAYER → CLIENT LAYER

- Data Layer: Transaction stream ingestion via Apache Kafka, raw storage in PostgreSQL, feature store in Redis for low-latency access.

- Processing Layer: Apache Spark for batch feature engineering, Python microservice for real-time preprocessing.

- ML Layer: XGBoost model served via FastAPI, SHAP explainability service, model registry in MLflow.

- API Layer: REST API with JWT authentication, rate limiting, and load balancing.

- Client Layer: Streamlit dashboard for fraud analysts, webhook integration for issuing banks.

## 1.2 Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Language | Python 3.10+ | Primary development language |
| ML Framework | XGBoost 2.0 + scikit-learn | Model training and serving |
| Feature Store | Redis 7.0 | Low-latency feature retrieval |
| Message Queue | Apache Kafka | Real-time transaction streaming |
| Model Registry | MLflow | Model versioning and tracking |
| API Framework | FastAPI | High-performance REST API |
| Containerization | Docker + Kubernetes | Deployment and scaling |
| Cloud Platform | AWS (or GCP/Azure) | Infrastructure hosting |
| Monitoring | Grafana + Prometheus | System and model monitoring |
| Database | PostgreSQL + Redis | Storage and caching |
| Demo Interface | Streamlit | Analyst dashboard |

# 2. Data Pipeline Design

- Ingestion: Transaction data arrives via Kafka topic at up to 10,000 TPS.

- Feature Extraction: Real-time service computes V1-V28 equivalents using a pre-fitted PCA transformer, plus temporal features (Hour_sin, Hour_cos) and scaled Amount.

- Feature Store: Computed features cached in Redis with 24-hour TTL for consistency.

- Batch Reprocessing: Nightly Spark job reprocesses historical data for model retraining.

- Data Quality: Apache Great Expectations validates schema and value ranges on every batch.

# 3. Implementation Timeline

| Phase | Duration | Key Milestones | Team |
| --- | --- | --- | --- |
| Phase 1: Foundation | Weeks 1-2 | Infrastructure setup, data pipelines, baseline model | 2 Data Engineers, 1 ML Engineer |
| Phase 2: Model Development | Weeks 3-5 | XGBoost training, SMOTE, hyperparameter tuning, SHAP | 2 ML Engineers, 1 Data Scientist |
| Phase 3: API & Integration | Weeks 6-8 | FastAPI service, Kafka integration, unit tests | 2 Backend Engineers, 1 ML Engineer |
| Phase 4: Dashboard & UI | Weeks 9-10 | Streamlit analyst dashboard, alert system | 1 Frontend, 1 Full-stack |
| Phase 5: Testing & Compliance | Weeks 11-12 | Load testing, security audit, GDPR review | QA team, Security team |
| Phase 6: Deployment | Weeks 13-14 | Kubernetes deployment, canary rollout, monitoring | DevOps team |
| Phase 7: Monitoring & Tuning | Ongoing | Monthly retraining, drift detection, A/B testing | MLOps team |

# 4. Risk Analysis

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Model Performance Degradation (Drift) | HIGH | HIGH | Monthly retraining pipeline, automated drift alerts |
| High False Positive Rate | MEDIUM | HIGH | Threshold tuning, human review queue for borderline cases |
| Data Privacy Breach | LOW | VERY HIGH | PCI-DSS compliance, data encryption, access controls |
| Bias Against Demographics | MEDIUM | HIGH | Fairness audits, disparate impact testing |
| Adversarial Attacks | MEDIUM | MEDIUM | Input validation, model ensemble, anomaly detection |
| Infrastructure Failure | LOW | HIGH | Multi-region deployment, 99.9% SLA with fallback to rules |
| Regulatory Non-Compliance | LOW | VERY HIGH | GDPR/PCI-DSS compliance officer, model documentation |

# 5. Resource Requirements and Budget

| Resource | Quantity | Monthly Cost (Est.) | Annual Cost (Est.) |
| --- | --- | --- | --- |
| ML Engineers | 2 | $16,000 | $192,000 |
| Data Engineers | 2 | $14,000 | $168,000 |
| DevOps/MLOps | 1 | $10,000 | $120,000 |
| AWS Cloud (EC2, RDS, Kafka) | — | $3,500 | $42,000 |
| MLflow + Monitoring Tools | — | $500 | $6,000 |
| Data Labeling / QA | — | $1,000 | $12,000 |
| TOTAL | — | ~$45,000 | ~$540,000 |

# 6. ROI and Business Value Projection

Based on industry benchmarks, the XGBoost fraud detection system is expected to deliver the following financial benefits:

| Metric | Conservative | Optimistic |
| --- | --- | --- |
| Daily Transactions | 100,000 | 500,000 |
| Fraud Rate | 0.17% | 0.17% |
| Fraud Caught (Recall) | 80% | 90% |
| Avg Fraud Amount | €150 | €150 |
| Daily Savings | €20,400 | €114,750 |
| Annual Savings | €7.4M | €41.9M |
| Implementation Cost (Annual) | €540K | €540K |
| Net Annual ROI | €6.9M (13:1) | €41.4M (78:1) |

# 7. Ethical Considerations and Compliance

- GDPR Compliance: All personal transaction data must be stored with explicit consent, with right to deletion upon request.

- PCI-DSS: Payment Card Industry Data Security Standard compliance mandatory for all data storage and transmission.

- Model Explainability: Regulators (Basel III, GDPR Article 22) require that automated decisions affecting customers can be explained. SHAP values satisfy this requirement.

- Bias Monitoring: Regular auditing of model decisions across demographic groups to ensure no discriminatory patterns emerge.

- Human Oversight: All decisions above a risk threshold should route to human fraud analysts before account action is taken.

# 8. Scalability Roadmap

- Phase 1 (0-6 months): Single-region deployment, batch inference, core XGBoost model

- Phase 2 (6-12 months): Real-time Kafka streaming, multi-model ensemble, Redis feature store

- Phase 3 (12-24 months): Multi-region global deployment, Graph Neural Networks for linked account fraud

- Phase 4 (24+ months): Federated learning across banks without data sharing, continuous learning system

— End of Implementation Proposal —